Software Engineering G6046

Record of a team meeting

| Team Number | 5 |
| --- | --- |
| Names of team members present | Stuart Baker, Owen Chen, Lin Hein, Duncan Law, Eric Shi |
| Meeting format | Discord phone call |
| Date and time | 16/02/25, 13:00 |
| Meeting co-ordinator | Eric Shi |

- Matters to note from last meeting

Progress update on everyone’s assigned tasks and the current development – on track for achieving our week 9 deadline set.

- Issues discussed at this meeting

- Tasks required for the coming week to stay on track

- Issues with screen resolution when loading the game on Mac

- Date for us all to try the game together

- Decisions agreed at this meeting

- Eric to complete the flow chart for the AI agents and their different behaviours based on their difficulty level

- Duncan to fix bugs he has identified

- Owen to manage basics of the auction code

- Lin to update the UI

- Stuart to finish sprint and update PERT documents

- Date of next meeting

Thursday 20/02/25

END